# HSE OBSERVATION RECORD

| Business Unit | Tabuk |  |  | Ref |  | SOR-WBF-IS-009 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project | انشاء محطة تنقية مياه الشرب لفجر بمنطقة تبوك سعة 500م/3يوم |  |  | Observation Date |  | 28-07-2026 |  |  |  |
| Contractor | شركة وبرا لتنقية المياه |  |  | Observation Time |  | 1:00 PM |  |  |  |
| Sup Consultant | دورش هولدنج جي أي بي اتش - السعودية |  |  | Observation Location |  | منطقة المبانى |  |  |  |
| OBSERVATION: (by supervision consultant) |  |  |  |  |  |  |  |  |
| Observation description |  |  |  |  |  |  |  |  |
|  | وجود مخلفات لاعمال البناء وعدم تنظيف موقع العمل |  |  |  |  |  |  |  |
| Immediate corrective and preventive actions | عمل ترتيب وتنظيف فورى لموقع العمل |  |  |  |  |  |  |  |
| Further corrective and preventive actions | - تنظيف موقع العمل من مخلفات البناء - تحديد منطقة مغلقة لتشوين مواد البناء و تجميع المخلفات |  |  |  |  |  |  |  |
| Comp. date | The required date for completing the above mentioned actions is: 30-07-2026 |  |  |  |  |  |  |  |
| Name: | Islam Abd ElDaim | Position | HSE Manager | Signature: |  |  | Date: | 28-07-2026 |
| CLOSE-OUT REQUEST (by contractor) |  |  |  |  |  |  |  |  |
| Descriptions and evidence |  |  |  |  |  |  |  |  |
|  | تم تنظيف موقع العمل من مخلفات البناء وتحديد منطقة مغلقة لتشوين مواد البناء وتم تجميع المخلفات |  |  |  |  |  |  |  |
| Name: | AHMED Zayan | Position: | Project Manager | Signature: |  |  | Date: | 29-7-2026 |
| CLOSE-OUT (by supervision consultant) |  |  |  |  |  |  |  |  |
| Comments: | this HSE observation record is closed by the below signature. |  |  |  |  |  |  |  |
| Name: | Islam Abd ElDaim | Position | HSE Manager | Signature: |  |  | Date: | 29-7-2026 |